**08/28/2017 Daily Scrum Meeting Minutes: (Sprint 1)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <2:00 pm>

End time: <2:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Not Applicable, first day of sprint 1
* What is planned to be done until the next scrum meeting?
* Setting up chat environments.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Not Applicable, first day of sprint 1
* What is planned to be done until the next scrum meeting?
* Setting up programming environments
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Not Applicable, first day of sprint 1
* What is planned to be done until the next scrum meeting?
* Review documentations for previous version
* What are the hurdles?
* None

**08/29/2017 Daily Scrum Meeting Minutes:**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:15 pm>

End time: <8:30 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Separated the user stories in easier and shorter tasks.
* What is planned to be done until the next scrum meeting?
* Plan and create the Database design.
* What are the hurdles?
* Trying to run version 1.0 on the web.

<Eric Rado>:

* What was done since the last scrum meeting?
* Learning how to apply more than one page to an app.
* What is planned to be done until the next scrum meeting?
* Check the pros and cons of nosql vs relational database
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Reviewed documentations for previous version.
* What is planned to be done until the next scrum meeting?
* Set up development environment.
* What are the hurdles?
* None

**08/30/2017 Daily Scrum Meeting Minutes:**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <4:05 pm>

End time: <4:20 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Design and implement landing page.
* What is planned to be done until the next scrum meeting?
* Complete landing page and start screen #2.
* What are the hurdles?
* Right-hand Arrow not scaling properly.

<Eric Rado>:

* What was done since the last scrum meeting?
* Looking at videos and documentation on Google Firebase database.
* What is planned to be done until the next scrum meeting?
* Start initial designs for database models.
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Installed development environment.
* What is planned to be done until the next scrum meeting?
* Learn about Firebase platform.
* What are the hurdles?
* None

**08/31/2017 Daily Scrum Meeting Minutes:**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:00 pm>

End time: <8:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Design and implement screen #2.
* What is planned to be done until the next scrum meeting?
* Star working on screen #3.
* What are the hurdles?
* Youtube plugin not showing up.

<Eric Rado>:

* What was done since the last scrum meeting?
* Created four screens with page view controller for swiping to the next page.
* What is planned to be done until the next scrum meeting?
* Add pictures to screens 3 and 4.
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Read tutorials on developing mobile app using Android Studio
* What is planned to be done until the next scrum meeting?
* Continue learning mobile app development using Android Studio
* What are the hurdles?
* None

**09/01/2017 Daily Scrum Meeting Minutes:**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <1:05 pm>

End time: <1:20 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Screen #3 is completed.
* What is planned to be done until the next scrum meeting?
* Start working on screen #4.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Screen #3 is completed
* What is planned to be done until the next scrum meeting?
* Add video to screen #4
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Looked at videos and tutorials on mobile development using Android Studio
* What is planned to be done until the next scrum meeting?
* Prepare necessary files to start working on screen #3
* What are the hurdles?
* None

**09/05/2017 Daily Scrum Meeting Minutes:**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <11:00 am>

End time: <11:15 am>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Added pictures for screen #4.
* What is planned to be done until the next scrum meeting?
* Work on displaying a youtube video.
* What are the hurdles?
* Pictures were not aligning very well.

<Eric Rado>:

* What was done since the last scrum meeting?
* Added a youtube video to screen #4
* What is planned to be done until the next scrum meeting?
* Add popups for screen #2 button “needs”.
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Started on initial database design, prepared images for screen #3 and started working on screen #3
* What is planned to be done until the next scrum meeting?
* Continue working on screen #3
* What are the hurdles?
* ImageButton is not scaled well

**09/06/2017 Daily Scrum Meeting Minutes:**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <4:35 pm>

End time: <4:50 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Youtube video is displaying in the application.
* What is planned to be done until the next scrum meeting?
* Fix the size of the video to match the current above picture.
* What are the hurdles?
* Cannot move the picture because of the layout size.

<Eric Rado>:

* What was done since the last scrum meeting?
* Added popup modals to screen #2
* What is planned to be done until the next scrum meeting?
* Add constraints to images, buttons and videos to fit on all apple screen sizes
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Scaled ImageButton and new screen is displayed when button is clicked
* What is planned to be done until the next scrum meeting?
* Finish up screen #3.
* What are the hurdles?
* Button does not have a click effect when clicked on.

**09/07/2017 Daily Scrum Meeting Minutes:**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <5:10 pm>

End time: <5:25 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* The upper picture and video are displaying.
* What is planned to be done until the next scrum meeting?
* Create/Search bottom picture.
* What are the hurdles?
* Finding the proper picture for screen4.

<Eric Rado>:

* What was done since the last scrum meeting?
* Added constraints for screen #1 and #3
* What is planned to be done until the next scrum meeting?
* Add constraints for screen #2 and #4
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Finished screen #3.
* What is planned to be done until the next scrum meeting?
* Database schema design.
* What are the hurdles?
* None

## 

## 

## 

## 

**09/08/2017 Daily Scrum Meeting Minutes:**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <3:40 pm>

End time: <3:55 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Screen #4 is completed.
* What is planned to be done until the next scrum meeting?
* Work on the database design for later use.
* What are the hurdles?
* Changing right hand button’s position.

<Eric Rado>:

* What was done since the last scrum meeting?
* Added constraints to screen #4
* What is planned to be done until the next scrum meeting?
* Research auto layout for buttons
* What are the hurdles?
* Constraints for buttons and popups not working

<Natalia Filippova>

* What was done since the last scrum meeting?
* Preparation for the hurricane and evacuation to another area.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**09/11/2017 Daily Scrum Meeting Minutes:**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <3:40 pm>

End time: <3:55 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Database Schema was started.
* What is planned to be done until the next scrum meeting?
* Work on implementing the database.
* What are the hurdles?
* Power loss due to a hurricane.

<Eric Rado>:

* What was done since the last scrum meeting?
* Database Schema started
* What is planned to be done until the next scrum meeting?
* Keep on working on screen #2 constraints
* What are the hurdles?
* Evacuated from Miami

<Natalia Filippova>

* What was done since the last scrum meeting?
* Could not work due to power loss.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

## 

## 

## 

## 

**09/18/2017 Daily Scrum Meeting Minutes: (Sprint 2)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <3:00 pm>

End time: <3:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Started Firebase and synchronized with Android project
* What is planned to be done until the next scrum meeting?
* Be able to finish the registration for user.
* What are the hurdles?
* Authentication problem in Firebase.

<Eric Rado>:

* What was done since the last scrum meeting?
* Started a firebase database for project and registration page works successfully
* What is planned to be done until the next scrum meeting?
* Work on a custom sign in authentication that uses username instead of email.
* What are the hurdles?
* There isn’t a big community for firebase

<Natalia Filippova>

* What was done since the last scrum meeting?
* Connected application to firebase database, created layout for dashboard page with 3 tabs.
* What is planned to be done until the next scrum meeting?
* Continue working on dashboard page.
* What are the hurdles?
* None.

## 

## 

## 

## 

**09/19/2017 Daily Scrum Meeting Minutes: (Sprint 2)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <4:05 pm>

End time: <4:20 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Registration screen is almost ready. Fixed the Authentication issue.
* What is planned to be done until the next scrum meeting?
* Work on the sign-in screen.
* What are the hurdles?
* Problem in how to store data into the database.

<Eric Rado>:

* What was done since the last scrum meeting?
* Designing UI for sign in page
* What is planned to be done until the next scrum meeting?
* Keep on working on a new sign in method
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Created layout for dashboard page left navigation panel.
* What is planned to be done until the next scrum meeting?
* Create layout for dashboard page tabs.
* What are the hurdles?
* None.

## 

## 

## 

## 

**09/20/2017 Daily Scrum Meeting Minutes: (Sprint 2)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <3:30 pm>

End time: <3:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* The sign-in screen is functionally done.
* What is planned to be done until the next scrum meeting?
* Work on the design and fix some bugs in creating a user.
* What are the hurdles?
* isCoach and isAdmin values are not reflecting on the database.

<Eric Rado>:

* What was done since the last scrum meeting?
* Created a registration UI page
* What is planned to be done until the next scrum meeting?
* Create registration methods to add a new user to the database
* What are the hurdles?
* Sign in method not working

<Natalia Filippova>

* What was done since the last scrum meeting?
* Started creating top middle part of dashboard screen
* What is planned to be done until the next scrum meeting?
* Continue working on dashboard screen
* What are the hurdles?
* None.

**09/21/2017 Daily Scrum Meeting Minutes: (Sprint 2)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <5:10 pm>

End time: <5:25 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Able to reflect the isCoach and isAdmin values to the database.
* What is planned to be done until the next scrum meeting?
* Finish the sign-in design.
* What are the hurdles?
* isCoach is storing as a duplicate value in database.

<Eric Rado>:

* What was done since the last scrum meeting?
* Registration methods work, a user can be added to the database with no errors
* What is planned to be done until the next scrum meeting?
* Keep working on sign in and add validations to registration input fields
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Continued working on top middle part of dashboard screen.
* What is planned to be done until the next scrum meeting?
* Add some visuals so that user can see progress.
* What are the hurdles?
* None.

**09/22/2017 Daily Scrum Meeting Minutes: (Sprint 2)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:00 pm>

End time: <8:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Sign-in screen is done and users can be able to create accounts.
* What is planned to be done until the next scrum meeting?
* Add input validations in create User screen.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Added validation to registration and sign in inputs. Sign in method works properly
* What is planned to be done until the next scrum meeting?
* Make login and registration page more artistic. Research how to pass data from one controller to another
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Added gauges to dashboard screen so that user can see progress.
* What is planned to be done until the next scrum meeting?
* Create dashboard screen for passion and giving back categories.
* What are the hurdles?
* None.

**09/25/2017 Daily Scrum Meeting Minutes: (Sprint 2)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <10:00 pm>

End time: <10:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Added input validations in creating new accounts.
* What is planned to be done until the next scrum meeting?
* Work on the activity selection (joy) screen
* What are the hurdles?
* None.

<Eric Rado>:

* What was done since the last scrum meeting?
* Made login and registration more artistic and added a tab bar menu for the life management dashboard
* What is planned to be done until the next scrum meeting?
* More research on data passing among controllers
* What are the hurdles?
* Passing data works with a single view controller but not with tab bar controller

<Natalia Filippova>

* What was done since the last scrum meeting?
* Made some changes to dashboard screen so that tabs are in the bottom, have images on top and visually indicated when pressed on.
* What is planned to be done until the next scrum meeting?
* Create dashboard screen for passion and giving back categories.
* What are the hurdles?
* None.

.

**09/26/2017 Daily Scrum Meeting Minutes: (Sprint 2)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <3:00 pm>

End time: <3:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Activity selection (joy) is partially done.
* What is planned to be done until the next scrum meeting?
* Improve the design of this screen by adding more pictures and colors.
* What are the hurdles?
* Merging the code with the team member.

<Eric Rado>:

* What was done since the last scrum meeting?
* Researched how to put registration validation print statements on the gui controller
* What is planned to be done until the next scrum meeting?
* Implementation of validation statements on gui and more work on the dashboard
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Created dashboard screen for passion and giving back categories.
* What is planned to be done until the next scrum meeting?
* Start working on user story #794 (contribution activities selection)
* What are the hurdles?
* None.

**09/27/2017 Daily Scrum Meeting Minutes: (Sprint 2)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <11:00 am>

End time: <11:15 am>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Added a carousel effect in joy category screen.
* What is planned to be done until the next scrum meeting?
* Work on the dashboard
* What are the hurdles?
* Spending time in refactoring the code.

<Eric Rado>:

* What was done since the last scrum meeting?
* Fixed some button action that were not transitioning properly, password validation is complete
* What is planned to be done until the next scrum meeting?
* Work on dashboard, drop down menu, and passing data
* What are the hurdles?
* Passing data from one control to a tab view controller

<Natalia Filippova>

* What was done since the last scrum meeting?
* Started working on user story #794 (contribution activities selection)
* What is planned to be done until the next scrum meeting?
* Continue working on user story #794
* What are the hurdles?
* None.

**09/28/2017 Daily Scrum Meeting Minutes: (Sprint 2)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <10:00 am>

End time: <10:15 am>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Improve efficiency in joy category screen.
* What is planned to be done until the next scrum meeting?
* Merge code with my team member.
* What are the hurdles?
* None.

<Eric Rado>:

* What was done since the last scrum meeting?
* Fixed some button action that were not transitioning properly, password validation is complete
* What is planned to be done until the next scrum meeting?
* Work on dashboard, drop down menu, and passing data
* What are the hurdles?
* Passing data from one control to a tab view controller

<Natalia Filippova>

* What was done since the last scrum meeting?
* Researched on carousel layout and implemented it in user story #794.
* What is planned to be done until the next scrum meeting?
* Continue working on user story #794
* What are the hurdles?
* After merging code with team member app is crashing

**09/29/2017 Daily Scrum Meeting Minutes: (Sprint 2)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <4:00 pm>

End time: <4:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* simplified coding and efficiency in joy category selection.
* What is planned to be done until the next scrum meeting?
* Test the program and verify its functioning as expected.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Fixed some button action that were not transitioning properly, password validation is complete
* What is planned to be done until the next scrum meeting?
* Work on dashboard, drop down menu, and passing data
* What are the hurdles?
* Passing data from one control to a tab view controller

<Natalia Filippova>

* What was done since the last scrum meeting?
* Added better images and made some improvements in user story #794.
* What is planned to be done until the next scrum meeting?
* Add validation so that only 2 different activities can be selected in user story #794
* What are the hurdles?
* none

**10/02/2017 Daily Scrum Meeting Minutes: (Sprint 3)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <4:00 pm>

End time: < 4:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Improve database and added new users for testing.
* What is planned to be done until the next scrum meeting?
* Work on the dashboard selection time period.
* What are the hurdles?
* None.

<Eric Rado>:

* What was done since the last scrum meeting?
* Dashboard creation
* What is planned to be done until the next scrum meeting?
* Research store and retrieval method for firebase
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Added validation so that only 2 different activities can be selected in user story #794
* What is planned to be done until the next scrum meeting?
* Find a bug that makes user story #794 to crash sometimes.
* What are the hurdles?
* none

**10/03/2017 Daily Scrum Meeting Minutes: (Sprint 3)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <6:00 pm>

End time: <6:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Started implementing the dashboard selection time period.
* What is planned to be done until the next scrum meeting?
* Solve the issue of saving all categories for users in the program.
* What are the hurdles?
* Reading from database = receiving null values.

<Eric Rado>:

* What was done since the last scrum meeting?
* Adding goal questionnaire below dashboard table
* What is planned to be done until the next scrum meeting?
* Research how to implement scrollviews
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Fixed a bug that made user story #794 to crash sometimes.
* What is planned to be done until the next scrum meeting?
* Research on Firebase database store methods.
* What are the hurdles?
* none

**10/04/2017 Daily Scrum Meeting Minutes: (Sprint 3)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <9:00 pm>

End time: <9:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Verifying and debug the failures in dashboard
* What is planned to be done until the next scrum meeting?
* Keep on working on retrieving the data from database
* What are the hurdles?
* App crashes when trying to get a reference to a database.

<Eric Rado>:

* What was done since the last scrum meeting?
* Added scroll view to the questionnaire
* What is planned to be done until the next scrum meeting?
* How to retrieve data through firebase queries
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Made some visual improvements on the dashboard (user story #795) according to product owners’ recommendations.
* What is planned to be done until the next scrum meeting?
* Add some validations to user story #794 according to product owners’ recommendations.
* What are the hurdles?
* None

**10/05/2017 Daily Scrum Meeting Minutes: (Sprint 3)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:00 pm>

End time: <8:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Abled to remove the errors and able to receive the current data from database.
* What is planned to be done until the next scrum meeting?
* Work on displaying the data in dashboard screen.
* What are the hurdles?
* Accessing variables from other classes.

<Eric Rado>:

* What was done since the last scrum meeting?
* Tried to implement retrieval methods
* What is planned to be done until the next scrum meeting?
* Keep on testing the method try to make it function properly
* What are the hurdles?
* Snapshots which should contain data is returning null

<Natalia Filippova>

* What was done since the last scrum meeting?
* Added validation so that user can go to the next screen only after selecting 2 activities in user story #794 according to product owners’ recommendations.
* What is planned to be done until the next scrum meeting?
* Start working on Sprint Setting page (user story # 816)
* What are the hurdles?
* None

**10/06/2017 Daily Scrum Meeting Minutes: (Sprint 3)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <4:00 pm>

End time: <4:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Abled to display the user’s activity names in dashboard screen.
* What is planned to be done until the next scrum meeting?
* Display the target and actual points in dashboard.
* What are the hurdles?
* Saving the data in an arraylist instead of an object.

<Eric Rado>:

* What was done since the last scrum meeting?
* Testing retrieval methods for category collections
* What is planned to be done until the next scrum meeting?
* Research how to traverse the json tree efficiently
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Researched on the ways to implement swiping pages to implement in Sprint Settings page (user story #816).
* What is planned to be done until the next scrum meeting?
* Start implementing Sprint Settings page (user story #816)
* What are the hurdles?
* none

**10/09/2017 Daily Scrum Meeting Minutes: (Sprint 3)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <4:00 pm>

End time: <4:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Started working on the number of weeks that user chose and display them on dashboard.
* What is planned to be done until the next scrum meeting?
* Add functionality like selecting the correct amount of weeks in dashboard screen.
* What are the hurdles?
* Update the database when the user selects a day.

<Eric Rado>:

* What was done since the last scrum meeting?
* Retrieval method is complete for category collections and runs efficiently
* What is planned to be done until the next scrum meeting?
* Retrieve activity records by querying the activity ids stored in a sprint
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Created layout and implemented swiping pages for Sprint Settings page (user story #816)
* What is planned to be done until the next scrum meeting?
* Continue working on Sprint Settings page (user story #816)
* What are the hurdles?
* Problems with Fragment activity and Firebase database in dashboard screen.

**10/10/2017 Daily Scrum Meeting Minutes: (Sprint 3)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <5:00 pm>

End time: <5:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* User can select a day in dashboard and changes are updated in the database.
* What is planned to be done until the next scrum meeting?
* Work on the 4 goal questions and update the database with these changes.
* What are the hurdles?
* Merging code and update the database.

<Eric Rado>:

* What was done since the last scrum meeting?
* Implemented retrieval methods for activities collections
* What is planned to be done until the next scrum meeting?
* Display data from activity and sprint into the simulator screen
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Implemented calendar views for Sprint Settings page so that user can select sprint start and end dates (user story #816)
* What is planned to be done until the next scrum meeting?
* Continue working on Sprint Settings page (user story #816)
* What are the hurdles?
* None

**10/11/2017 Daily Scrum Meeting Minutes: (Sprint 3)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <5:00 pm>

End time: <5:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* User can answer the 4 goal questions and answer is stored in database.
* What is planned to be done until the next scrum meeting?
* Add validations to each answer.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Scores and dates pertaining to the current sprint are now displayed on the screen
* What is planned to be done until the next scrum meeting?
* Research how to download images from firebase cloud storage
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Implemented user input validations for user story #816
* What is planned to be done until the next scrum meeting?
* Start working on user story #818
* What are the hurdles?
* None

**10/12/2017 Daily Scrum Meeting Minutes: (Sprint 3)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <4:00 pm>

End time: <4:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Added validations to the goal questions and clean bugs.
* What is planned to be done until the next scrum meeting?
* Show starting date and ending date on dashboard screen.
* What are the hurdles?
* Dashboard selection time period if failing with few testing inputs.

<Eric Rado>:

* What was done since the last scrum meeting?
* Uploaded activity images and trying to implement methods to retrieve the images
* What is planned to be done until the next scrum meeting?
* Test and complete image retrieval methods
* What are the hurdles?
* A snapshot cannot return all images from a reference pointer it only returns one image

<Natalia Filippova>

* What was done since the last scrum meeting?
* Implemented layout and retrieved and displayed necessary information for the page for the user story #818
* What is planned to be done until the next scrum meeting?
* Continue working on user story #818
* What are the hurdles?
* None

**10/13/2017 Daily Scrum Meeting Minutes: (Sprint 3)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <5:15 pm>

End time: <5:30 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Completed date selection story and refactor code.
* What is planned to be done until the next scrum meeting?
* Finish debugging the program.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Updated database to bypass snapshot issue
* What is planned to be done until the next scrum meeting?
* Activity selections for new users
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Implemented user input validations for user story #818
* What is planned to be done until the next scrum meeting?
* Research on Firebase database store methods
* What are the hurdles?
* None

**10/16/2017 Daily Scrum Meeting Minutes: (Sprint 4)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <6:00 pm>

End time: <6:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Improve functionality in the dashboard.
* What is planned to be done until the next scrum meeting?
* Start working on the activity actual points of logged-in user.
* What are the hurdles?
* Improving efficiency lead to change a lot of code.

<Eric Rado>:

* What was done since the last scrum meeting?
* Uploaded all images for the different categories and dashboard can retrieve images from database
* What is planned to be done until the next scrum meeting?
* Store all images in an array and set up as global variable so all view controllers can access them
* What are the hurdles?
* Not to familiar with app delegates

<Natalia Filippova>

* What was done since the last scrum meeting?
* Read about Firebase database store methods and worked on storing data that user entered in user story #816 to Firebase database.
* What is planned to be done until the next scrum meeting?
* Finish storing data that user entered in user story #816 to Firebase database.
* What are the hurdles?
* Problems with some of the data is not stored to the database.

**10/17/2017 Daily Scrum Meeting Minutes: (Sprint 4)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Users can see their actual points in dashboard.
* What is planned to be done until the next scrum meeting?
* Improve functionality by letting the user update their actual points.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* App delegate contains three types of arrays to store corresponding activity images
* What is planned to be done until the next scrum meeting?
* Retrieve images from the database to display in activity selection controller
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Fixed the problem with storing data to database and finished storing all data that user entered in user story #816 to Firebase database. Started working on user story #820.
* What is planned to be done until the next scrum meeting?
* Continue working on user story #820
* What are the hurdles?
* None

**10/18/2017 Daily Scrum Meeting Minutes: (Sprint 4)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Users can update their actual points for Joy category.
* What is planned to be done until the next scrum meeting?
* Let the user update for Passion and Contribution category.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Research was done on the different type of carousel frameworks supported by swift
* What is planned to be done until the next scrum meeting?
* Implement the carousel and add animations to it
* What are the hurdles?
* Not many carousel frameworks to choose from

<Natalia Filippova>

* What was done since the last scrum meeting?
* Made modifications on user story #816 following product owner’s suggestions (changed some of the textviews to radio buttons)
* What is planned to be done until the next scrum meeting?
* Work on user story #823
* What are the hurdles?
* None

**10/19/2017 Daily Scrum Meeting Minutes: (Sprint 4)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Users can update their actual points in every category
* What is planned to be done until the next scrum meeting?
* Implement the previous cycle screen.
* What are the hurdles?
* Algorithm to store all the users’ category information

<Eric Rado>:

* What was done since the last scrum meeting?
* Carousel was implemented successfully and displays images and set rules to set the maximum selection of activities to two
* What is planned to be done until the next scrum meeting?
* Store the two activities selected into the database
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Started working on user story #823 (can transfer data from one activity to another)
* What is planned to be done until the next scrum meeting?
* Continue working on user story #823 (store data to database)
* What are the hurdles?
* None

**10/20/2017 Daily Scrum Meeting Minutes: (Sprint 4)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Users can view their previous cycle dates but not the contents.
* What is planned to be done until the next scrum meeting?
* Implement a new screen so it can show the content of that cycle.
* What are the hurdles?
* Getting the correct cycle for the user.

<Eric Rado>:

* What was done since the last scrum meeting?
* Activity objects can be stored successfully into the database
* What is planned to be done until the next scrum meeting?
* Add the implementation to the other two category selection and setup sprint setting screen
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* 2 Activities for 3 categories selected by user in the previous screens are stored successfully to the database in user story #823.
* What is planned to be done until the next scrum meeting?
* Continue working on user story #823 (store 3 categories to database)
* What are the hurdles?
* None

## 

**10/23/2017 Daily Scrum Meeting Minutes: (Sprint 4)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Users can select and view their current cycles.
* What is planned to be done until the next scrum meeting?
* Improve the design in these 2 screens
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* All activity selection for the three categories and ui of the sprint settings is complete
* What is planned to be done until the next scrum meeting?
* Add logic to the sprint settings controller
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* 3 new categories/sprints are stored successfully for newly registered user to the database in user story #823
* What is planned to be done until the next scrum meeting?
* Store categories for logged in user in user story #823
* What are the hurdles?
* None

**10/24/2017 Daily Scrum Meeting Minutes: (Sprint 4)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* New images were added to both screens and added button functionality.
* What is planned to be done until the next scrum meeting?
* Implement the current cycle user story.
* What are the hurdles?
* Getting the proper pictures for the screens.

<Eric Rado>:

* What was done since the last scrum meeting?
* Modified dashboard screen to include more day buttons
* What is planned to be done until the next scrum meeting?
* Implement day selection for each activities
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* 3 new categories/sprints are stored successfully to the database for logged in user that has previous sprints in user story #823
* What is planned to be done until the next scrum meeting?
* Finish user story #823 (fix a bug)
* What are the hurdles?
* None

**10/25/2017 Daily Scrum Meeting Minutes: (Sprint 4)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Users can see their current cycle
* What is planned to be done until the next scrum meeting?
* Fix the design of current cycle screen.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Added day selection logic but there are still some bugs need to be fixed
* What is planned to be done until the next scrum meeting?
* Fix bugs dealing with day implementation
* What are the hurdles?
* When the starting and ending date contain a new month the day selection does not work

<Natalia Filippova>

* What was done since the last scrum meeting?
* Fixed the problem with not being able to go to dashboard in user story #823.
* What is planned to be done until the next scrum meeting?
* Work on user story #825
* What are the hurdles?
* None

## 

**10/26/2017 Daily Scrum Meeting Minutes: (Sprint 4)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Fix an issue in the user story Dashboard complete implementation
* What is planned to be done until the next scrum meeting?
* Merge code with the other member
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Fixed bug issues and working on new cycle implementation
* What is planned to be done until the next scrum meeting?
* Add connections so a signed in user can start a new sprint
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* All activities target goals are stored successfully to the database in user story #825.
* What is planned to be done until the next scrum meeting?
* Work on user story #826
* What are the hurdles?
* None

**10/27/2017 Daily Scrum Meeting Minutes: (Sprint 4)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Completed user story Dashboard complete implementation.
* What is planned to be done until the next scrum meeting?
* Populate more user categories in Database for better testing
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Connections were added and animations to the side menu were added
* What is planned to be done until the next scrum meeting?
* Make the side menu look presentable
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Implemented start new cycle from the dashboard for logged in user in user story #826.
* What is planned to be done until the next scrum meeting?
* Work on user story #828
* What are the hurdles?
* None

**10/30/2017 Daily Scrum Meeting Minutes: (Sprint 5)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Merge the code with the other member.
* What is planned to be done until the next scrum meeting?
* Work on the dashboard date selection fix.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Found bug when displaying the most current sprint in dashboard
* What is planned to be done until the next scrum meeting?
* Fix bug
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Implemented visual indicators of progress for dashboard joy tab and saved results to the database in user story #828.
* What is planned to be done until the next scrum meeting?
* Work on visual indicators of progress for dashboard passion,contribution tabs in user story #828
* What are the hurdles?
* None

**10/31/2017 Daily Scrum Meeting Minutes: (Sprint 5)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Almost done with the dashboard date selection fix.
* What is planned to be done until the next scrum meeting?
* Begin working on the drop down menu profile picture.
* What are the hurdles?
* Debug code to make necessary changes.

<Eric Rado>:

* What was done since the last scrum meeting?
* Fixed bug, so most current sprint is displayed on dashboard
* What is planned to be done until the next scrum meeting?
* UI design for previous screen display
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Implemented visual indicators of progress for dashboard passion, contribution tabs and saved results to the database in user story #828.
* What is planned to be done until the next scrum meeting?
* Work on user story #835
* What are the hurdles?
* None

**11/01/2017 Daily Scrum Meeting Minutes: (Sprint 5)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Still working on the drop down menu profile picture
* What is planned to be done until the next scrum meeting?
* Finish the drop down menu profile picture user story.
* What are the hurdles?
* Image is not displaying.

<Eric Rado>:

* What was done since the last scrum meeting?
* Screen for previous cycles was created
* What is planned to be done until the next scrum meeting?
* Add logic for retrieving previous sprints from database
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Fixed an error that caused program to crash when sprint ending date is a specific date.
* What is planned to be done until the next scrum meeting?
* Work on user story #835
* What are the hurdles?
* None

**11/02/2017 Daily Scrum Meeting Minutes: (Sprint 5)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Finished the drop down menu profile picture user story.
* What is planned to be done until the next scrum meeting?
* Fix the landing page screen.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Worked on logic for previous cycle implementation
* What is planned to be done until the next scrum meeting?
* Keep on working on the logic side
* What are the hurdles?
* Have to make logic asynchronous

<Natalia Filippova>

* What was done since the last scrum meeting?
* Made a change so that user can start sprint on any day of week in user story #835
* What is planned to be done until the next scrum meeting?
* Work on user story #844
* What are the hurdles?
* None

**11/03/2017 Daily Scrum Meeting Minutes: (Sprint 5)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Completed landing page fix.
* What is planned to be done until the next scrum meeting?
* Work on the previous cycle fix.
* What are the hurdles?
* Show the progress bar in previous cycle screen.

<Eric Rado>:

* What was done since the last scrum meeting?
* Added asynchronous logic for table retrieval
* What is planned to be done until the next scrum meeting?
* Design a UI for a summary of sprint screen
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Made a change so that user can start a new cycle before or after finishing current cycle in user story #844
* What is planned to be done until the next scrum meeting?
* Work on user story #837
* What are the hurdles?
* None

**11/06/2017 Daily Scrum Meeting Minutes: (Sprint 5)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Improved the previous cycle screen (alignment).
* What is planned to be done until the next scrum meeting?
* Be able to show the progress bar correctly.
* What are the hurdles?
* Progress bar is not showing correctly.

<Eric Rado>:

* What was done since the last scrum meeting?
* UI previous sprint summary screen
* What is planned to be done until the next scrum meeting?
* Work on logic for transition from table view to new screen
* What are the hurdles?
* Displaying data is a little slow

<Natalia Filippova>

* What was done since the last scrum meeting?
* Added validations to selection of joy activities in user story #837
* What is planned to be done until the next scrum meeting?
* Work on user story #840
* What are the hurdles?
* None

**11/07/2017 Daily Scrum Meeting Minutes: (Sprint 5)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Completed the previous cycle screen fix,
* What is planned to be done until the next scrum meeting?
* Work on the current cycle screen fix.
* What are the hurdles?
* The back button in current cycle is not working properly.

<Eric Rado>:

* What was done since the last scrum meeting?
* Fixed slow delays of retrieval and added transitions
* What is planned to be done until the next scrum meeting?
* Display data from selected sprint into another screen with more detail
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Added validations to selection of passion activities in user story #840
* What is planned to be done until the next scrum meeting?
* Work on user story #845
* What are the hurdles?
* None

**11/08/2017 Daily Scrum Meeting Minutes: (Sprint 5)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Fix the back button in current cycle screen.
* What is planned to be done until the next scrum meeting?
* Keep working on the current cycle screen.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Previous summary sprint selection now displays more information correctly
* What is planned to be done until the next scrum meeting?
* Make side menu look more presentable and fix some swipe gestures
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Added visual effects for selection of joy activities in user story #845
* What is planned to be done until the next scrum meeting?
* Finish up user story #845
* What are the hurdles?
* None

**11/09/2017 Daily Scrum Meeting Minutes: (Sprint 5)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Merge the code with the other member.
* What is planned to be done until the next scrum meeting?
* Complete the current cycle screen.
* What are the hurdles?
* Progress bar is not showing the correct numbers.

<Eric Rado>:

* What was done since the last scrum meeting?
* Some UI fixes on previous screen and side menu
* What is planned to be done until the next scrum meeting?
* Design coach schema for database
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Added visual effects for selection of passion and contribution activities in user story #845
* What is planned to be done until the next scrum meeting?
* Make changes to some of UI to make it more user friendly
* What are the hurdles?
* None

**11/10/2017 Daily Scrum Meeting Minutes: (Sprint 5)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:30 pm>

End time: <8:45 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Fix the current cycle screen.
* What is planned to be done until the next scrum meeting?
* Add more sprints to each user in database so I can test better the app.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Coach schema created
* What is planned to be done until the next scrum meeting?
* Create a new dashboard screen for coach logins
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Made few changes to some elements of UI to make it more user friendly, made few changes to third screen to fit all screen sizes.
* What is planned to be done until the next scrum meeting?
* Work on chat with coaches.
* What are the hurdles?
* None

**11/13/2017 Daily Scrum Meeting Minutes: (Sprint 6)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:00 pm>

End time: <8:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Merged current code with partner.
* What is planned to be done until the next scrum meeting?
* Start working on the view coaches tab.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Coach schema created
* What is planned to be done until the next scrum meeting?
* Create a new dashboard screen for coach logins
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Created Chats schema in database
* What is planned to be done until the next scrum meeting?
* Work on chat with coaches.
* What are the hurdles?
* None

**11/14/2017 Daily Scrum Meeting Minutes: (Sprint 6)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:00 pm>

End time: <8:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Started working on the view coaches screen.
* What is planned to be done until the next scrum meeting?
* Add coaches in firebase so I can retrieve them in application.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Coach schema created
* What is planned to be done until the next scrum meeting?
* Create a new dashboard screen for coach logins
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Started working on layout file for chat with coaches in user story #846
* What is planned to be done until the next scrum meeting?
* Continue working on chat with coaches.
* What are the hurdles?
* None

**11/15/2017 Daily Scrum Meeting Minutes: (Sprint 6)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <7:00 pm>

End time: <7:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Completed user story #839..
* What is planned to be done until the next scrum meeting?
* Retrieve all coaches and display them in view coaches screen.
* What are the hurdles?
* None.

<Eric Rado>:

* What was done since the last scrum meeting?
* Coach schema created
* What is planned to be done until the next scrum meeting?
* Create a new dashboard screen for coach logins
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Completed layout of chat with coaches page in user story #846
* What is planned to be done until the next scrum meeting?
* Work on implementing receiving and sending messages to a coach.
* What are the hurdles?
* None

**11/16/2017 Daily Scrum Meeting Minutes: (Sprint 6)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:00 pm>

End time: <8:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* User can click on view coaches tab.
* What is planned to be done until the next scrum meeting?
* Populate the screen by displaying the current coaches.
* What are the hurdles?
* Traversing the array to get coaches information.

<Eric Rado>:

* What was done since the last scrum meeting?
* Coach schema created
* What is planned to be done until the next scrum meeting?
* Create a new dashboard screen for coach logins
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Completed receiving and sending messages to coach in user story #846
* What is planned to be done until the next scrum meeting?
* Work on ability to select a coach to chat with.
* What are the hurdles?
* None

**11/17/2017 Daily Scrum Meeting Minutes: (Sprint 6)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:00 pm>

End time: <8:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Screen is displaying the correct data.
* What is planned to be done until the next scrum meeting?
* Fix the alignment in view coaches screen.
* What are the hurdles?
* Constraint Layout in XML is not working as it's supposed to.

<Eric Rado>:

* What was done since the last scrum meeting?
* Coach schema created
* What is planned to be done until the next scrum meeting?
* Create a new dashboard screen for coach logins
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Completed layout to show list of coaches to chat with in user story #846
* What is planned to be done until the next scrum meeting?
* Finish functionality to select a coach to chat with.
* What are the hurdles?
* None

**11/20/2017 Daily Scrum Meeting Minutes: (Sprint 6)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:00 pm>

End time: <8:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Alignment in view coaches screen was fixed.
* What is planned to be done until the next scrum meeting?
* Add a background picture to this screen.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Coach schema created
* What is planned to be done until the next scrum meeting?
* Create a new dashboard screen for coach logins
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Completed functionality to show list of coaches and select a coach to chat with in user story #846
* What is planned to be done until the next scrum meeting?
* Make tests of chat functionality.
* What are the hurdles?
* None

**11/21/2017 Daily Scrum Meeting Minutes: (Sprint 6)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <8:00 pm>

End time: <8:15 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Added background image for view coaches screen.
* What is planned to be done until the next scrum meeting?
* Improve the design in the login screen.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Coach schema created
* What is planned to be done until the next scrum meeting?
* Create a new dashboard screen for coach logins
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Completed chat functionality testing. All chat info is retrieved and saved successfully to the db to show previous and new chat history. Fixed issue when user and coach have same name.
* What is planned to be done until the next scrum meeting?
* Make UI improvements.
* What are the hurdles?
* None

**11/22/2017 Daily Scrum Meeting Minutes: (Sprint 6)**

Attendees: <Lazaro Fernandez, Eric Rado, Natalia Filippova>

Start time: <5:15 pm>

End time: <5:30 pm>

<Lazaro Fernandez>:

* What was done since the last scrum meeting?
* Fix the design in login screen by adding more colors.
* What is planned to be done until the next scrum meeting?
* Merge the current code with partner.
* What are the hurdles?
* None

<Eric Rado>:

* What was done since the last scrum meeting?
* Coach schema created
* What is planned to be done until the next scrum meeting?
* Create a new dashboard screen for coach logins
* What are the hurdles?
* None

<Natalia Filippova>

* What was done since the last scrum meeting?
* Implemented toolbar so that it can be used for navigation in chat activity. Implemented sign out functionality. Made improvements in UI.
* What is planned to be done until the next scrum meeting?
* Make more tests of the whole application.
* What are the hurdles?
* None

## 